Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 20 Jan 2026 |
| --- | --- |
| Team ID | LTVIP2026TMIDS62177 |
| Project Name | ### Dog Breed Identification using Transfer Learning |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Project Setup & Dataset Preparation | USN-1, USN-2 | Set up Anaconda environment, install required packages (TensorFlow, Flask, NumPy, Keras). Collect and preprocess dog breed dataset for training. | 6 | High | G Prathyusha, Mohana Sai Avinash, Srinidhi, Pavan Teja |
| Sprint-2 | Model Development & Training | USN-3, USN-4 | Implement CNN using VGG19 (Transfer Learning). Train the model and evaluate accuracy. Save trained model (.h5). | 8 | High | Mohana Sai Avinash, Srinidhi, Pavan Teja |
| Sprint-3 | Web Application Development | USN-5, USN-6 | Develop frontend for image upload. Integrate Flask backend to process image and return breed prediction. | 7 | High | Srinidhi, Mohana Sai Avinash, G Prathyusha |
| Sprint-4 | Testing, Optimization & Deployment | USN-7, USN-8 | Display prediction with confidence score. Perform system testing, bug fixing, and deploy Flask application. | 5 | Medium | G Prathyusha, Pavan Teja |